## Slide 1: CYBR 3223
Created by: Vande Ven, Susan and Morrow, Darin. Kennesaw State University
Change Management and Change Control

## Slide 2: Change management
The process, tools and techniques methodologies applied to resources, business processes, budget allocations and other operational aspects of a project to achieve the required business outcome.

## Slide 3: EFFECTIVE ORGANIZATIONAL CHANGE MANAGEMENT
Clearly define the change and align it to business goals.
  • What do we need to change? • Why is this change required?
Determine impacts and those affected. • What are the impacts of the change? • Who will the change affect the most? • How will the change be received?
Develop a communication strategy. • How will the change be communicated? • How will feedback be managed?

## Slide 4: More EFFECTIVE ORGANIZATIONAL CHANGE MANAGEMENT
Provide effective training.
  • What behaviors and skills are required to achieve business results? • What training delivery methods will be most effective?
Implement a support structure.
  •Where is support most required? • What types of support will be most effective?
Measure the change process.
  • Did the change assist in achieving business goals? • Was the change management process successful?
6 Steps to Effective Organizational Change Management

## Slide 5: An 8 Step Process to Change
Step 1: Urgency Creation. A change is only successful if the whole company really wants it.
Step 2: Build a Team.
Step 3: Create a Vision.
Step 4: Communication of Vision.
Step 5: Removing Obstacles.
Step 6: Go for Quick Wins.
Step 7: Let the Change Mature.
Step 8: Integrate the Change.
Eight-Step Change Management Process

## Slide 6: Change Control
Change control is a process
  Either formal or informal
  Used to ensure that changes to a product or system are introduced in a controlled and coordinated manner.
  Reduces the possibility that unnecessary changes are introduced to a system without forethought
  Avoid introducing faults into the system or undoing changes made by other users of software.
The goals of a change control procedure usually include
  Minimal disruption to services
  Reduction in back-out activities, and
  Cost-effective utilization of resources involved in implementing change.
According to the Project Management Institute, change control is a "process whereby modifications to documents, deliverables, or baselines associated with the project are identified, documented, approved, or rejected."

## Slide 7: Change Control – WHY and HOW?
Is Inevitable and required
Why?
  Don’t Know everything up front – neither you or the business
  Will learn things as you go
  Controlling change and planning for change is the key4
The change control process typically involves the following steps:
  Identify a change: Recognize that a change is needed
  Create a request: Document the change request
  Assess the impact: Evaluate the change's impact on the project's scope, schedule, budget, and other aspects
  Decide: Approve, reject, or defer the change request
  Implement the change: If the change is approved, implement it
  Monitor and review: Monitor and review the change
  Close the request: Close the change request

## Slide 8: Change Control Example Process
Image downloaded March 2015 from https://www.techtarget.com/searchdisasterrecovery/definition/change-control

## Slide 9: Change Control Process Helps
Maintain integrity:
Ensure that changes are justified, beneficial, and aligned with the project's objectives
Again, changes must be needed
Minimize risk
Reduce the potential for unintended negative consequences
Change cause risk to projects schedule, scope, cost, and quality
Use resources efficiently
Ensure that resources are used in the most efficient way
Prioritize on the most important
Document changes
Ensure that all changes are documented
Everyone has short memories