## Slide 1: CYBR 3323
Project Management Overview
Created by: Vande Ven, Susan and Morrow, Darin. Kennesaw State University

## Slide 2: Before Project Management
Before You start any project whether it is hardware or software, and most are both….
Understand the organization of IT and its role within your company.
Understanding the business is critical to success

## Slide 3: Organization?
CEO
COO
CMO
CSCO
CIO/CTO
CDO?
CPO/HR
Development
Infra/
Security
Program Mgt
QA
Test
Architecture
Organizations are all different, but the functions exist somewhere.
  Data and Analytics could be under CIO/CTO/CMO/CDO
Understand how your company is organized and operates
Understand your projects impact to the company goals
Why? It helps with scope, prioritization, trade-offs
Data
Analytics
Sales/Ops
Marketing
Supply Chain
IT
Data
HR
CFO
Finance

## Slide 4: Project Management 101
Achieve specific goals
Meet specific success criteria
Meet specific timelines

## Slide 5: Project Management - Team
Initiating work of a team such as Project Kickoff
Planning work of a team like Who does what and when
Executing the work of a team
Controlling the work of a team
Closing the work of a team

## Slide 6: Challenges
A primary challenge of project management is to
  achieve all the project goals
  within the given constraints.
Project Management Challenges [Online image]. (2022). Retrieved Feb 22, 2022, from https://kissflow.com/project/project-management-challenges/

## Slide 7: Other challenges
Poorly defined goal. What problem are you trying to solve
Unrealistic Deadline
Scope Creep. The requirements just keep coming
Insufficient team skills
Poor Communication & Personality Conflicts
  Within Teams
  Between Teams
  Between you and teams
Geographically dispersed.
  Collaboration Tools getting better,
  Culture must be understood
Poor Risk Management. Identification and Mitigation

## Slide 8: Elements of a project
ID Stakeholders Needs
ID project objectives
Define Clear deliverables and deadlines
Detail out project schedules
Clearly ID roles within teams
ID project costs: people, software, tools, technology, impacts to operations
Develop a clear communication plan, status updates, etc
Acquire systems, processes, people

## Slide 9: Role of Project Planning
Identify the deliverables and project planning steps required to meet the project's goals.
  What are the specific outputs you're expected to produce?
  Estimate due dates for each deliverable in your project plan.
Project Management Aspects [Online image]. (2022). Retrieved March 15, 2022, from http://blog.zilicus.com/back-to-basics-project-planning-project-scope-management/elements-of-project-planning/

## Slide 10: Project Planning Steps – Part 1
Define roles and responsibilities –RACI charts
Hold a kickoff meeting –purpose, organization.
Develop a Scope Statement and scope baseline – focus on what and then identify changes
Develop the schedule and cost baselines – baselines help you manage change
Develop the staffing plan – what resources, who 9Internal/external)
Establish measurements and Identify risks in the plan- how do you know you’re on schedule
Communicate!

## Slide 11: Project Planning Steps – Part 2
ID and Meet stakeholders
Set Goals and Priorities
Define Deliverables
Create the plan/schedule
ID issues and assess risk
Review plan with teams and stakeholders
LATHER-RINSE-REPEAT

## Slide 12: Items to include in the plan
What problem will the project solve?
What is the benefit to the organization?
What kind of staff and budget do I need?
What are the major milestones?
What are the potential risks?
What are the specific metrics for success?
How will you know the project is done?

## Slide 13: Project Charter
Outlines goals and objectives
Drafted before the planning begins
Defines the fundamental information of a project
Intended to be signed off by project sponsors to authorize the project
Defines the authority of the project manager to utilize organizational resources to accomplish the project objectives
Handshake [Online image]. (2022). Retrieved March 15, 2022, from https://www.insidehighered.com/advice/2018/04/09/making-your-handshake-work-you-your-career-opinion

## Slide 14: Project Charter Components
Business Case
Problem/Opportunity Statement
Goals/Projected Benefits
Goal Statement
Project Scope
Project Plan
Team Structure

## Slide 15: Project Managers
Project Managers play the lead role in planning, executing, monitoring, controlling, and closing projects. They're expected to deliver a project on time, within the budget, and brief while keeping everyone in the know and happy."
— Cam Lee, Rock Agency

## Slide 16: Project Manager
Project Managers play the lead role in
planning
executing
monitoring
controlling
closing projects
HOPE IS NOT A PLAN!

## Slide 17: The Project Charter
The project charter typically documents:
  Reasons for the project
  Objectives and constraints of the project
  The main stakeholders
  Risks identified
  Benefits of the project
  General overview of the budget

## Slide 18: Sample Project Charter
Project Description
Business Objectives and Success Criteria
Stakeholders
Vision
Project Scope
Assumptions and Dependencies
Constraints
Milestones
Business Risks
Resources
Approvals
Revision History

## Slide 19: Sample Project Charter
Project Description
  Concise Summary of the intent and motivation for the project.
  Business opportunity that the project is intended to create or exploit
Business Objectives and Success Criteria
  Important business objectives of the project –
    Quantitative and measurable
      revenue increase, cost savings, return on investment
    Target release dates.
  Define success and how it is measured on this project.
  Describe the factors with the greatest impact on achieving that success
Stakeholders
  individuals, groups, or organizations involved in a project
  Individuals, groups, or orgs affected or influenced by its outcome

## Slide 20: Sample Project Charter
Vision
  Summarizes the purpose and intent of the project
  Describes what the world is like when the project is completed
    For (target customer)
    Who (statement of the need or opportunity)
    The (product name)
    Is a (product category)
    That (key benefit, compelling reason to buy or use)
    Unlike (competitive alternatives, current system, or current business process)
    Our product (statement of primary advantages of new product or service)
Project Scope
  Defines the range of the proposed products and services the project delivers.
  Represent scope as a context diagram, an event list, and/or a feature table
Assumptions and Dependencies
  Ensure the assumptions are validated
  Dependencies for success (e.g., funding, resources, priority)

## Slide 21: Sample Project Charter
Constraints
  Quality
  Cost
  Schedule
  Staff/Resources
Milestones (Highest Level)
  Approved Charter
  Project Plan Complete
  Project Plan Approved
  Team assembled
  Project Start
  Project Acceptance
  Project Finish

## Slide 22: Sample Project Charter
Business Risks
  Marketplace competition
  Timing issues,
  user acceptance,
  implementation issues, Possible negative impacts on the business
Resources
  Individuals
  Teams and/or Organizations
  Contractors or vendors
  Support functions
Approvals
  Project Sponsor
  Project Stakeholders
Revision History
  Changes must be documented