## Slide 1: CYBR 3323
SDLC
Created by: Vande Ven, Susan and Morrow, Darin. Kennesaw State University

## Slide 2: SDLC
Software development life cycle (SDLC)
  A framework defining tasks performed at each step in the software development process.
  SDLC is a detailed plan describing how to develop, maintain and replace specific software.

## Slide 3: SDLC Methodologies
Several Methodologies Exist
Waterfall Model
V-Shaped Model
Evolutionary Prototyping Model
Spiral Method (SDM)
Iterative and Incremental Method
Agile development

## Slide 4: Traditional Waterfall Model
Waterfall SDLC [Online image]. (2022). Retrieved Feb 15, 2022, from https://melsatar.blog/2018/02/16/the-waterfall-model-a-different-perspective/

## Slide 5: Traditional Waterfall Model Defined
Waterfall SDLC [Online image]. (2022). Retrieved Feb 15, 2022, from https://melsatar.blog/2018/02/16/the-waterfall-model-a-different-perspective/
Requirement/Analysis - All possible requirements are captured in product requirement documents. The requirements and based on analysis define the schemas, models and business rules.
System Design -- Based on analysis, design the software architecture. High Level Design, System Design, Detailed Design
Implementation - Development of the software in the small units with functional testing.
Integration and Testing - Integrating of each unit developed in previous phase and post integration test the entire system for any faults.
Deployment of system - Make the product live on production environment after all functional and nonfunctional testing completed.
Release & Maintenance - Fixing issues and release new version with the issue patches as required.

## Slide 6: Waterfall Advantages & Disadvantages
Some advantages
Uses clear structure – but sequential
Determines the end goal early in the process but takes time
Transfers information well – highly methodical
Some disadvantages Makes changes difficult
Excludes the client and/or end user
Delays testing until after completion

## Slide 7: V-Shaped Model: Validation & Verification
V-Shape SDLC [Online image]. (2022). Retrieved Feb 15, 2022, from https://melsatar.blog/2018/08/27/the-validation-and-verification-model-the-v-model/

## Slide 8: V-Shaped Model Defined
Business Operations and Concepts — Similar to requirements…
System Requirements – Detailed technical requirements
Architecture or high-level design— Defines how the software functions are to implement the design.
Modular design— Defines algorithms for each component that was defined during the architecture phase. (Detailed Design)
Development & Coding— Transforms the algorithms defined during the detailed design phase into software.
Unit testing— Checks each coded module for errors.
Functional Testing – Tests the functional aspects
Integration Testing— Interconnects the sets of previously unit-tested modules to ensure that the sets behave as well as the independently tested modules did during the unit-testing phase.
System and acceptance testing— Checks whether the entire software system (fully integrated) embedded in its actual hardware environment behaves according to the software requirements specification.
Production, operation, and maintenance— Puts software into production and provides for enhancements and corrections.
Acceptance testing (not shown)— Allows the user to test the functionality of the system against the original requirements. After final testing, the software and its surrounding hardware become operational. Maintenance of the system follows.

## Slide 9: V-Shaped Model Advantages and Disadvantages
Advantages of the V-Shaped Model
Verification and validation of the product in the early stages of product development.
Verification and validation of all internal and external deliverables, not just the software product.
Define requirements before designing the system, and it encourages designing the software before building the components.
Defines the products that the development process should generate; each deliverable must be testable.
Enables project management to track progress accurately; the progress of the project follows a timeline, and the completion of each phase is a milestone.
Disadvantages of the V-Shaped Model
Only works for certain projects
Does not easily handle concurrent events.
Des not handle iterations of phases.
Not equipped to handle dynamic changes in requirements throughout the life cycle.
• Testing is too late
• Does not contain risk analysis activities.

## Slide 10: Prototyping
Prototyping is a small iterative deployment model
You build a less sophisticated set of requirements and quickly construct
Prototypes may or may not actually deploy depending on functionality
Sometimes called a Proof of Concept (POC)
Rapid Prototyping[Online image]. (2022). Retrieved March 12, 2022, from https://melsatar.blog/2018/02/16/the-waterfall-model-a-different-perspective/

## Slide 11: Prototyping Model
Identify basic requirements
  Including input and output info
  Details (e.g., security) generally ignored but shouldn’t be
Develop initial prototype
  UI could be first
  No integration
  Not connected to back ends
Review
  Customers or End –users review and give feedback
  Visual reviews
Revise and enhance the prototype & specs
  Negotiation about scope of contract may be necessary
  Sometimes prototypes can be leveraged; sometimes not

## Slide 12: Prototyping Advantages & Disadvantages
Some Advantages of Prototyping
Reduced time and costs
Improved and increased user involvement
Reduced time and costs
Some Disadvantages of Prototyping
Insufficient analysis
Developer misunderstanding of user objectives
Excessive Development Time

## Slide 13: Spiral Method
Spiral SDLC [Online image]. (2022). Retrieved August 23, 2022, from https://www.tutorialspoint.com/sdlc/sdlc_spiral_model.htm

## Slide 14: Spiral Method Defined
Identification
Gathering the business requirements in the baseline spiral.
Subsequent spirals as the product matures, identification of system requirements, subsystem requirements and unit requirements are all done in this phase.
Design
Conceptual design in the baseline spiral
Architectural design, logical design of modules, physical product design and the final design in the subsequent spirals.
Construct or Build
Production of the actual software product at every spiral.
  Proof of Concept in baseline spiral
Additional code refinement in subsequent spirals
Evaluation and Risk Analysis
Identifying, estimating and monitoring the technical feasibility and management risks, such as schedule slippage and cost overrun.
After testing the build, at the end of first iteration, the customer evaluates the software and provides feedback.

## Slide 15: Spiral Model Advantages and Disadvantages
Some advantages
Changing requirements can be accommodated.
Allows extensive use of prototypes.
Requirements can be captured more accurately.
Users see the system early.
Development can be divided into smaller parts to minimize risk.\
Some Disadvantages
Management is more complex.
End of the project may not be known early.
Expensive for small low-risk projects.
Process is complex
Spiral may go on indefinitely.
Large number of intermediate stages requires excessive documentation.

## Slide 16: Iterative and Incremental Method
Iterative SDLC [Online image]. (2022). Retrieved March 12, 2022, from https://commons.wikimedia.org/w/index.php?curid=34159246

## Slide 17: Iterative and Incremental SDLC Defined
Incremental development slices the system functionality into increments (portions).
Inception identifies project scope, requirements (functional and non-functional) and risks at a high level but in enough detail that work can be estimated
Elaboration delivers a working architecture that mitigates the top risks and fulfills the non-functional requirements.
Construction incrementally fills-in the architecture with production-ready code produced from analysis, design, implementation, and testing of the functional requirements.
Transition delivers the system into the production operating environment.

## Slide 18: Iterative and Incremental Model Advantages and Disadvantages
Some Advantages
Software generated quickly
Flexible and less expensive to change
Can be less expensive model
Customer interacts with each build
Some Disadvantages
Requires good planning and design
Missing requirements up front
Several but many rigid iterations
Fixing problems across all units

## Slide 19: Agile development
Agile Method [Online image]. (2022). Retrieved March 12, 2022, from https://www.tutorialspoint.com/sdlc/sdlc_agile_model.htm
The disadvantages of the Agile Model are as follows −
.

## Slide 20: Agile Model Defined
History of Agile methods
Rational Unified Process (1994),
Scrum (1995),
Crystal Clear, Extreme Programming (1996),
Adaptive Software Development, Feature Driven Development, and Dynamic Systems Development Method (DSDM) (1995).
These are now collectively referred to as Agile Methodologies, after the Agile Manifesto was published in 2001.
The phases we have seen before
Planning
Analysis
Design
Build test

## Slide 21: Agile Model Terms
A/B Testing - a tactic that reveals both behavior and metrics on products.
Backlog - prioritized list of work items, features, or requirements that a development team needs to complete.
Best Practices - Proven methods and processes that have successfully delivered software projects.
Business Value -Perceived worth of a product or feature from the perspective of the customer/end-user.
Continuous Delivery - new code changes are delivered frequently and automatically deployed to production.
Continuous Integration - new code changes are frequently integrated into the main codebase and automatically tested for bugs.
DevOps - set of predefined practices that combine software development and operations to shorten the software delivery cycle and improve quality.
Iteration - timeboxed period in which a development team completes a set amount of work.
Kanban -method for managing work items using a visual board with columns/boards representing each stage of the work process.

## Slide 22: Agile Model Terms Continued
Minimum Viable Product (MVP) - product with enough features to be usable by early customers.
Pair Programming - type of collaborative programming where two developers work together on the same workstation.
Personas - user archetypes that help developers or marketers understand the needs and goals of end-users.
Product Owner -person is responsible for the success of a product.
Release - collection of code changes that are deployed to production.
Scrum -framework for managing work
Sprint -Another word for an iteration (see above).
Story Points - A unit of measure used to estimate a work item’s relative size or complexity.
User Story - easy explanation of a software feature to educate the user on how to use the functionality.

## Slide 23: Agile Model Advantages
Some Advantages
Is a very realistic approach to software development.
Promotes teamwork and cross training.
Functionality can be developed rapidly and demonstrated.
Resource requirements are minimum.
Suitable for fixed or changing requirements
Delivers early partial working solutions.
Good model for environments that change steadily.
Minimal rules, documentation easily employed.
Enables concurrent development and delivery within an overall planned context.
Easy to manage.
Gives flexibility to developers.

## Slide 24: Agile Model Disadvantages
Some Disadvantages
Not suitable for handling complex dependencies.
More risk of sustainability, maintainability and extensibility.
An overall plan, an agile leader and agile PM practice is a must without which it will not work.
Strict delivery management dictates the scope, functionality to be delivered, and adjustments to meet the deadlines.
Depends heavily on customer interaction, so if customer is not clear, team can be driven in the wrong direction.
There is a very high individual dependency, since there is minimum documentation generated.
Transfer of technology to new team members may be quite challenging due to lack of documentation

## Slide 25: The RAD Model
Everything starts with Communication and Planning
Multiple teams may be modeling and building a solution
One will be selected and deployed
RAD Method [Online image]. (2022). Retrieved March 16, 2022, https://softwareengineering.stackexchange.com/questions/297740/what-is-the-correct-rad-model-diagram

## Slide 26: SDLC and Project Management
SDLC and Project Management [Online image]. (2022). Retrieved Feb 6, 2022, https://www.pmi.org/learning/library/project-managing-sdlc-8232
Initiation, Planning, Execution and Closeout