## Slide 1: CYBR 3223
Go Live!
Created by: Vande Ven, Susan and Morrow, Darin. Kennesaw State University

## Slide 2: Go-Live

## Slide 3: Ready for Go-Live?
Go-Live Checklist
All HW/SW are deployed and verified
All system interfaces tested
User Training is documented and complete
Help Desk , Customer Support organizations have documented processes
Data conversion complete and Verified
No high severity defects exist
Lower severity defects have documented workarounds
Business partners have given the green-light
CIO and other executives have agreed

## Slide 4: More Go-live
Key deployment milestones are completed per Deployment Plan
End users have been adequately prepared for new or changed system/process
Support resources have been engaged in preparing for hand-off
cutover-and-post-go-live-phase

## Slide 5: Example Deployment Plan Part 1
Objectives
Successfully deploy the new CRM system.
Ensure minimal disruption to business operations.
Train staff and provide support during the transition.
Scope
Deployment of CRM software to all sales and customer service teams.
Migration of existing customer data from the old system.
Integration with existing tools (e.g., email, reporting software).
Participants
Project Manager
IT Team (SW, HW, Data, Hep Desk, etc.)
Sales Team Lead
Customer Service Lead
End Users: All sales and customer service staff.

## Slide 6: IT Deployment Plan Example Part 2
Activities
Planning and Preparation
  Requirements gathering
  Identify risks and mitigation strategies
System Setup
  Install and configure the CRM software
  Set up user accounts and permissions
Data Migration
  Backup existing data
  Migrate data to the new system
Testing
  Conduct user acceptance testing (UAT)
  Address any issues found during testing
Training and Rollout
  Conduct training sessions for all users
  Go live with the new system

## Slide 7: IT Deployment Plan Example Part 3
Technology Required
Hardware: Servers, workstations
Software: CRM application, backup tools
Risk Management/Back out Plan
Risk: Data loss during migration\
Mitigation: Perform a complete backup before migration.
Risk: User resistance to new syst
Mitigation: Provide thorough training and ongoing support.
Communication Plan
Weekly updates to stakeholders during the deployment process.
Dedicated channel for user feedback and support queries.
Post-Deployment Support
Monitor system performance for one month.
Provide helpdesk support for users.
Schedule follow-up training sessions as needed.

## Slide 8: Post Go-Live

## Slide 9: Post Go-Live
Transition to post-go-live support
  Verify Support process is working
  Verify Security protocols are working appropriately
  Verify User and Security Roles
  Fill training gaps
  Verify communications are working correctly
  Verify Vendor Contracts

## Slide 10: IT Release Support Activities
Support Structure - Define the support team roles and responsibilities.
Support Channels: - Establish support channels (e.g., ticketing system, email, chat, phone).
Training: Provide training for the support team on the new features and known issues.
Issue Tracking: Set up an issue tracking system for users to report problems.
Feedback Loop: Implement a process for gathering user feedback post-release.
Maintenance: Plan for ongoing maintenance, including regular updates and bug fixes.
User Resources: Create FAQs, tutorials, and other resources for users.
Review and Adapt: Schedule regular reviews of the support process to identify areas for improvement.