## Slide 1: CYBR 3223
Created by: Vande Ven, Susan and Morrow, Darin. Kennesaw State University
Change Management and Change Control

## Slide 2: Change management
The process, tools and techniques methodologies applied to resources, business processes, budget allocations and other operational aspects of a project to achieve the required business outcome.

## Slide 3: EFFECTIVE ORGANIZATIONAL CHANGE MANAGEMENT
Clearly define the change and align it to business goals.
  • What do we need to change? • Why is this change required?
Determine impacts and those affected. • What are the impacts of the change? • Who will the change affect the most? • How will the change be received?
Develop a communication strategy. • How will the change be communicated? • How will feedback be managed?

## Slide 4: More EFFECTIVE ORGANIZATIONAL CHANGE MANAGEMENT
Provide effective training.
  • What behaviors and skills are required to achieve business results? • What training delivery methods will be most effective?
Implement a support structure.
  •Where is support most required? • What types of support will be most effective?
Measure the change process.
  • Did the change assist in achieving business goals? • Was the change management process successful?
6 Steps to Effective Organizational Change Management

## Slide 5: An 8 Step Process to Change
Step 1: Urgency Creation. A change is only successful if the whole company really wants it.
Step 2: Build a Team.
Step 3: Create a Vision.
Step 4: Communication of Vision.
Step 5: Removing Obstacles.
Step 6: Go for Quick Wins.
Step 7: Let the Change Mature.
Step 8: Integrate the Change.
Eight-Step Change Management Process

## Slide 6: Change Control
Change control is a process
  Either formal or informal
  Used to ensure that changes to a product or system are introduced in a controlled and coordinated manner.
  Reduces the possibility that unnecessary changes are introduced to a system without forethought
  Avoid introducing faults into the system or undoing changes made by other users of software.
The goals of a change control procedure usually include
  Minimal disruption to services
  Reduction in back-out activities, and
  Cost-effective utilization of resources involved in implementing change.
According to the Project Management Institute, change control is a "process whereby modifications to documents, deliverables, or baselines associated with the project are identified, documented, approved, or rejected."

## Slide 7: Change Control – WHY?
Is Inevitable and required
Why?
  Don’t Know everything up front – neither you or the business
  Will learn things as you go
  Controlling change and planning for change is the key

## Slide 8: Change Control HOW?
Image downloaded March 2015 from https://www.techtarget.com/searchdisasterrecovery/definition/change-control